**Sub-recipient Name:** New Jersey Institute of Technology

**Subaward No:** 00000290

**Principal Investigator:** Matthew P. Adams

**LTBP TSSC – Task Order 1**

**Federal Contract # DTFH61-17-D00001**

For the Period from 6/1/2018 through 6/30/2018

# Accomplishments/Work Performed

The following is a complete account of all accomplishments and work performed on each task during this reporting period.

# Task 2 Data Gap Analysis

The research group from NJIT met with the Rutgers University research team in early June to discuss the status of the Data Gap Analysis. NJIT provided an update on the literature review of cost, effectiveness, preservation, and maintenance methods used by different agencies. The group reviewed and discussed challenges in extracting maintenance data. Gaps in the literature on corrosion induced damage and chloride thresholds were reviewed during this period.

Number of hours during this period: 209.7

# Work Anticipated During the Next Period

For the next period, the team at NJIT will continue to assist and work on directed documents as directed by Rutgers and FHWA.

# Changes /Problems

None.

# Participants & charged Level of Efforts

|  |  |  |  |
| --- | --- | --- | --- |
| **Personnel Name** | **Role/Contribution** | **Total Hours** | **Billed Cost** |
| Aaron Strand | Technician | 104.9 | $69/hour |
| Matthew Adams | Project Engineer | 52.4 | $127/hour |
| Matthew Bandelt | Project Engineer | 52.4 | $127/hour |

# Travel

None.