**Sub-recipient Name:** Bridge Intelligence LLC

**Subaward No:** 00000286

**Principal Investigator:** Hooman Parvardeh

**LTBP TSSC**

**Federal Contract # DTFH61-17-D00001**

PROGRESS REPORT NO. 16

For the Period from 2/11/2019 through 2/28/2019

# Accomplishments/Work Performed

The following is a complete account of all accomplishments and work performed on each task during this reporting period.

# Task 1: (Coordination and Meetings between the Rutgers and FHWA LTBP Team)

During this period, Mr. Parvardeh had a few correspondences with the FHWA team over the email.

Number of hours during this period: 1 hours

# Task 2: (Data Gap Analysis)

During this period, Mr. Parvardeh met with Dr. Frank Moon and Mr. Dick Dunne on multiple occasions to discuss the development of a framework for processing the maintenance data from states. Additionally, Mr. Parvardeh started on analyzing the state #1 maintenance data.

Number of hours during this period: 24.5 hours

# Task 3: (Communication)

During this period, Mr. Parvardeh performed the following tasks:

* Prepared and submitted monthly progress report to FHWA
* Updated the MS project file and submitted it to FHWA

Number of hours during this period: 10 hours

# Work Anticipated During the Next Period

* Work on the analysis of maintenance data from state #1.
* Develop the Rutgers LTBP progress report and submit to FHWA

# Changes /Problems

None.

# Participants & charged Level of Efforts

|  |  |  |  |
| --- | --- | --- | --- |
| **Personnel Name** | **Role/Contribution** | **Total Hours** | **Billed Cost** |
| Hooman Parvardeh | Principal | 35.5 | $ 4,615.00 |

Below is a breakdown of level of effort per task:

|  |  |  |
| --- | --- | --- |
| Task 1 | Task 2 | Task 3 |
| 1 hr | 24.5 hrs | 10 hrs |

# Travel

None.