**Progress Report # 2**

**04/01/2019 - 04/30/2019**

**Subaward No:** 0863

**Principal Investigator:** Saeed Babanajad

**Contract DTFH6117D00001 (T.O. 2 - Task 7)**

May 15, 2019

Franklin Moon, Ph.D

Center for Advanced Infrastructure and Transportation (CAIT)

Rutgers, The State University of New Jersey

100 Brett Road

Piscataway, NJ 08854-8058

franklin.moon@rutgers.edu

Re: Progress Report # 2 (04/01/2019 - 04/30/2019)

# Accomplishments/Work Performed

During this period, WJE (Dr. Babanajad) performed the necessary steps in order to complete the QA/QC for the NDE data collected through the LTBP Program. He was frequently in contact with Rutgers employees (Dr. Moon, Mr. Mott, Mrs. Gu, Dr. Gucunski, and Mr. Parvardeh) to discuss the details of collected data and any potential troubleshooting. He specifically updated, checked, and fixed the data collected through Mid-Atlantic, North-West, and Pilot Bridges. The focus was more on addressing the problematic files.

# Work Anticipated During the Next Period

WJE (Dr. Babanajad) will continue the similar activities in order facilitate the progress of project. He would also submit part of the completed data (such as XSD files and Pilot Bridges) to FHWA. WJE will also work on the creation of FFT spectrum files for IE tests.

# Changes /Problems

None.

# Participants & Charged Level of Efforts

The table summarizes the participants and charged level of efforts.

|  |  |  |  |
| --- | --- | --- | --- |
| **Personnel Name** | **Role/Contribution** | **Total Hours** | **Billed Cost** |
| Saeed Babanajad | Project Manager | 80.5 | $130/hour |

# Purchases and Rentals

None.

# Travel

None.

# Charges

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Institution** | **Current Expenditures**  **04/01/2019 – 04/30/2019** | | **Cumulative Expenditures**  **02/01/2018 – 04/30/2019** | |
| Labor | Other Costs | Labor | Other Costs |
| WJE | $10,465.00 | - | $31,166 | - |

Sincerely,

Wiss, Janney, Elstner Associates, Inc.



Saeed Babanajad

Associate III