**Sub-recipient Name:** Bridge Intelligence LLC

**Subaward No:** 00000286

**Principal Investigator:** Hooman Parvardeh

**LTBP TSSC**

**Federal Contract # DTFH61-17-D00001**

PROGRESS REPORT NO. 5

For the Period from 5/1/2018 through 5/31/2018

# Accomplishments/Work Performed

The following is a complete account of all accomplishments and work performed on each task during this reporting period.

# Task 1: (Coordination and Meetings between the Rutgers and FHWA LTBP Team)

Nothing was done during this period.

Number of hours during this period: 0 hour

This task is approximately 30% complete.

# Task 2: (Data Gap Analysis)

During this period, Mr. Parvardeh reviewed the progress of the Data Gap Analysis effort and attended a meeting on this task.

Number of hours during this period: 3 hours

This task is approximately 33% complete.

# Task 3: (Communication)

During this period, Mr. Parvardeh performed the following tasks:

* Prepared and submitted monthly progress report to FHWA
* Updated the MS project file and submitted it to FHWA

Number of hours during this period: 10 hours

This task is approximately 40% complete.

# Work Anticipated During the Next Period

During the next period, Mr. Parvardeh will perform the following tasks:

* Set up, prepare, participate in the monthly conference call
* Prepare and submit minutes for the monthly conference call
* Support the LTBP Data Gap Analysis effort
* Prepare and submit monthly progress report

# Changes /Problems

None.

# Participants & charged Level of Efforts

|  |  |  |  |
| --- | --- | --- | --- |
| **Personnel Name** | **Role/Contribution** | **Total Hours** | **Billed Cost** |
| Hooman Parvardeh | Principal | 13 | $ 1,690.00 |

Below is a breakdown of level of effort per task:

|  |  |  |
| --- | --- | --- |
| Task 1 | Task 2 | Task 3 |
| 0 | 3 hrs | 10 hrs |

# Travel

None.