**Sub-recipient Name:** Bridge Intelligence LLC

**Subaward No:** 00000286

**Principal Investigator:** Hooman Parvardeh

**LTBP TSSC**

**Federal Contract # DTFH61-17-D00001**

PROGRESS REPORT NO. 6

For the Period from 6/1/2018 through 6/30/2018

# Accomplishments/Work Performed

The following is a complete account of all accomplishments and work performed on each task during this reporting period.

# Task 1: (Coordination and Meetings between the Rutgers and FHWA LTBP Team)

During this period, Mr. Parvardeh developed slides for the presentation which was presented to FHWA on 6/20. Furthermore, Mr. Parvardeh met with the NJIT team to discuss the progress of the project.

Number of hours during this period: 3 hours

This task is approximately 40% complete.

# Task 2: (Data Gap Analysis)

During this period, Mr. Parvardeh worked on the feasibility of getting access to maintenance data from states. Mr. Parvardeh reached out to a few states and people from AASHTO to get information about the availability of the maintenance data. Moreover, Mr. Parvardeh reviewed the NCHRP study by George Hearn regarding maintenance DB.

Number of hours during this period: 5.5 hours

This task is approximately 42% complete.

# Task 3: (Communication)

During this period, Mr. Parvardeh performed the following tasks:

* Prepared and submitted monthly progress report to FHWA
* Updated the MS project file and submitted it to FHWA

Number of hours during this period: 9 hours

This task is approximately 50% complete.

# Work Anticipated During the Next Period

During the next period, Mr. Parvardeh will perform the following tasks:

* Set up, prepare, participate in the monthly conference call
* Prepare and submit minutes for the monthly conference call
* Support the LTBP Data Gap Analysis effort
* Prepare and submit monthly progress report

# Changes /Problems

None.

# Participants & charged Level of Efforts

|  |  |  |  |
| --- | --- | --- | --- |
| **Personnel Name** | **Role/Contribution** | **Total Hours** | **Billed Cost** |
| Hooman Parvardeh | Principal | 17.5 | $ 2,275.00 |

Below is a breakdown of level of effort per task:

|  |  |  |
| --- | --- | --- |
| Task 1 | Task 2 | Task 3 |
| 3 | 5.5 hrs | 9 hrs |

# Travel

None.